Meeting Notes 9/19/19 (First Scrum)

* Met with professor
* Rayce and Brandon will be working on Database
* Aaron will implement a fake login page
* Emilio and Gabriel to work on how the information will be structured

Meeting notes 9/21/19

* Firebase/Other self hosted
  + Rayce and Brandon to figure out which way we will go
  + Rayce has access to servers to host on
  + Firebase would be hosted already
  + Brandon looking into .NET
* Aaron has mockup login running
  + No check yet, more proof of concept
* Aaron working on creating forums and user profiles
* Emilio and Gabriel working on the class structures
  + Gabriel working on mockup code for classes
* Emilio to document the meetings
* Emilio to learn javascript to help Aaron with front end

Updates on 9/24/19

* Brandon and Rayce have decided on Firebase
* Aaron has working login with a home page and started a user profile page
* Emilio will be working on the user profile page
* Gabriel has started coding classes but is going to translate his work to C#