Scrum 10/03/19

Aaron:

What has been done:

* Creating templates for the various pages

What is going to be done:

* Understanding how to push and pull info to and from the database
* Finishing up remaining pages and forms
* Research Django

What is impeding progress:

* Not having structure setup for the database (layout)

Brandon:

What has been done:

* Beginning design for backend of database
* Settled on Firebase

What is going to be done:

* Finalizing design for the backend (database structure)
* Researching whether Django or .Net would be better suited for our needs

What is impeding:

* Linking other users based on their interests

Emilio:

What has been done:

* Creating the user profile

What is going to be done:

* Finishing up user profile
* Working with Aaron on creating a user sign up page
* Research Django

What is impeding progress:

* Finalizing database structure

Rayce:

What has been done:

* Learning more about the database security rules and storage

-User authentication and user levels

* How data is being returned by queries

What is going to be done:

* Testing cloud functions for connectivity amongst users

What is impeding progress:

* He and Brandon are still working on finalizing structure

Gabriel:

What has been done:

* Worked on the layout for database class structure
* Worked on learning some of the Firebase basics along with JS and HTLM

What is going to be done:

* Research Django and .Net
* Help Brandon with layout for Firebase

What is impeding progress:

* Whether or not we are going to be using Django or .Net